SPRINT MEETING REPORT

March 9 – April 11, 2026  |  PROMAN

1. Project Information

| Project Name | PROMAN (Project Management System) |
| --- | --- |
| Report Period | March 9 – April 11, 2026 |
| Project Manager | John Cholo T. Pingcale |
| Programmer | Trix Justin A. Aguilar |
| System Analyst | Cypher F. Espiritu |

2. Tasks Completed

| Task | Description | Start | End | Status |
| --- | --- | --- | --- | --- |
| A | Project Validation | Mar 9 | Mar 11 | Completed |
| B | Requirement Gathering | Mar 12 | Mar 18 | Completed |
| C | Literature Review | Mar 12 | Mar 18 | Completed |
| D | System Analysis | Mar 19 | Mar 28 | Completed |
| E | System Design | Mar 29 | Apr 11 | Completed |

3. Sprint Accomplishments

- Project concept was validated by the adviser and panel (Task A)

- Requirements specification document completed covering system modules and user roles (Task B)

- Literature review on existing project management tools completed (Task C)

- System analysis finished — ER diagram, data flow diagrams, and database schema produced (Task D)

- System design completed — UI wireframes and system architecture finalized (Task E)

4. Issues and Concerns

- Minor scope clarification on user role definitions — resolved during team meeting

- System Design (Task E) extended to April 11 — no critical impact on overall project timeline

5. Action Items

| Action | Responsible |
| --- | --- |
| Begin System Development (Task F) starting April 12 | Trix Justin A. Aguilar |
| Finalize database setup and server environment | Cypher F. Espiritu |
| Prepare and kick off development sprint plan | John Cholo T. Pingcale |

6. Signatures

Prepared by the project team:

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| John Cholo T. Pingcale | Project Manager |  | April 11, 2026 |
| Trix Justin A. Aguilar | Programmer |  | April 11, 2026 |
| Cypher F. Espiritu | System Analyst |  | April 11, 2026 |